# Task List — Development Team (contract AMD 1,200,000; ~45 days)

August 7, 2026 (rev. 2) · Sorted by priority. Platform languages: ARM/ENG/RUS (three at launch; French later); mobile-first. Final acceptance test: a US-based client submits a consultation request AND can pay by card, then sees their report in the dashboard.

## Critical

- Payments and products: Ameriabank acquiring; international Visa/MC; 3-D Secure on mobile; a clear merchant descriptor; Apple Pay/Google Pay where feasible; live US/EU test cards before release. Four products: "Znnum" (Inspection) AMD 20,000 — single visit + photo/video condition report + recommended-works list with prices; credited toward any package within 30 days; the plot's GPS location is saved to the client file (working crews then navigate by pin); Express AMD 60,000 — credited toward a subscription within 60 days; absent conversion, a repeat Express within the year is priced automatically at AMD 40,000; Optimal 180,000 (2 deep + 4 light); Maximum 240,000 (3 deep + 6 light, 9 visits — decision of Aug 7).

- Reports — the core of the product: photo/video upload with automatic GPS and timestamp; a visit cannot be closed without GPS and four fixed before/after angles; display template from the designer; client notification on publication. Znnum uses a distinct report format: condition plus recommended works with prices (the upsell engine).

- Family Circle (at launch): the account owner invites relatives by link; sub-accounts view reports and order one-off services; sub-accounts accept the terms at first login; referral reward (decision of Aug 7): a memorial-date flower service with a photo report (the earlier "free light visit" mechanic is cancelled); a sub-account can convert into a standalone client.

- CTA and funnel (decision of Aug 6): the primary CTA is a free-consultation request (name + phone/WhatsApp) captured in CRM; online checkout is the secondary path.

- Legal pack in-product: terms of service and privacy policy pages (English mandatory), consent checkboxes, renewals only with explicit consent, a refund flow per the terms.

## High priority

- Client dashboard: subscription, visit schedule, report history, visit status, tier change.

- Operations console: visit calendar; the Field Visit Protocol as an in-app checklist (a visit cannot close without completing it).

- Analytics: UTM capture, lead-source in CRM, funnel events (request → payment), CAC-by-channel dashboard; separately, Znnum→package and Express→subscription conversion.

- Contact block: phone, info@memorycare.am, corporate details in the footer (coordinated with the CBDO).

## Medium priority

- Multi-currency display (AMD primary; USD/EUR indicative, marked approximate).

- Email flows: payment confirmation, report published, Family Circle invitation, renewal reminder at 60 days, Express-credit expiry reminder.

- SEO baseline: hreflang for three languages, sitemap, mobile speed; English materials carry a category descriptor (grave care) given the US "memory care" naming collision.

- Code handover: the company's git repository as a milestone acceptance condition (per contract).